**Weekly Team Report**

**Technical Department – Web Development Team**

**Date:** 23-07-2024

**Project title:** Divueens

**Live Website**:

<https://divueens-frontend.vercel.app/>  (Frontend)

<https://divueens-admin.vercel.app/login> (Admin Panel with backend functionality)

**Tasks Status:**

**Frontend Team:**

1. Who we are **95%**- *(responsiveness)*
2. Profile page **- 95% -** *(Stylings)*
3. Cancellation & Return Policy page **99%***- (content)*
4. Terms & Conditions page **99%***- (content)*
5. Privacy Policy **99%***- (content)*
6. Product Listing **95%** -  *(Content)*
7. Product Details Pages **95%** - *(content)*
8. Our Team page **95%** -  *(content)*
9. Help Center **95%** - *(content)*
10. Blogs Page **95%**- *(Styling)*
11. Login/Signup page **100%**
12. Store Locator page **95%** - *(content)*
13. Landing Page **95%** - *(routes to other pages)*
14. Dev Coins Info Page **95%** - *(Content)*
15. Investor Relations -**100%**
16. Virtual TryOn **90%** - *(Forward process page left)*
17. Membership Page **95%** - *(Payment page left)*
18. Sell on Divueens **100%**
19. Profile page **90%** - Minor Stylings are left
20. Navbar Dropdowns - **100%**
21. Settings - **100%**
22. Special Offers - **95% -** *(Content revamping)*
23. Ordering gateway - **95% -** *(Payment portal to be integrated)*
24. Search Result page - (Product Listing / Details page to be integrated)

**Backend Team:**

1. Admin Login/Signup. **99%** *- (content)*
2. Categories CRUD Operation. **99%** *- (content)*
3. Products CRUD Operation. **99%**
4. Banner CRUD Operation. **99%**
5. Order fetching functionality**. 90%**
6. Payment Integration. **90%**
7. User auth. (ongoing) **80%**

**Upcoming plans**

**Frontend Team:**

1. Nav Items on Navbar
2. Complete Landing page by fixing all routings and responsiveness.
3. User Login/signup functionality.
4. CRUD operation on cart by User.

**Backend Team:**

1. Authentication with Firebase OR aws cognito.
2. Coupon Codes and Discounts.
3. Crediting Div coins on particular orders.
4. Generating Referral codes for successive signups.
5. Chat Bot feature.
6. Virtual try on.

**Member’s Status**

.

**Team Lead**:

Aaditya Goel, Soumya Rani Gupta, Manmohan Singh **(Frontend)**

Parasmittal, Ashish Kumar **(Backend)**

**Coordinators** – Laxmii Chaudhary, Rahul Patel

**Active Members**: 20 (Frontend),  9 (Backend)

**Inactive Members** – 7 (Report sent to the HR Team regarding Termination – Confirmation awaited)

**Total Head Count** – 36

**Challenges Encountered**

1. Delay in content delhivery from Legal Team/Content Team.
2. Improper and Delayed UI designs from UX/UI Team.
3. Unavailability and Improper work by interns results in redesigning the UI pages.

**Frontend Tasks Details**

Deadlines are tentative and depend on the UX/UI’s final design status.

|  |  |
| --- | --- |
| **Task *(****UI Design****)***   1. Profile 2. Cancel &  Return policy **✔** 3. Terms & condition **✔** 4. Help center **✔** 5. Who we are **✔** 6. Settings✔ 7. Wish list 8. Div Coins Gifts avail page 9. Add to cart 10. Memberships (17th July)**✔** 11. Special offers✔ 12. Ordering gateway (17th July)✔ 13. Search result page ✔ 14. Top Categories 15. Divueens Network 16. Virtual trial page (17th July)**✔** 17. referral page 18. freebies 19. investor relations (17th July)**✔** 20. Navbar pages (12th July)**✔** 21. Exclusive discounts 22. Sell on Divueens✔ 23. Authenticity 24. Payment Portal 25. Contact Us | **Deadline *(****Status****)***   1. 23rd July 2024 2. 13th July 2024 ✔ 3. 13th July 2024 ✔ 4. 13th July 2024 ✔ 5. 13th July 2024 ✔ 6. 16th July 2024 ✔ 7. 23rd July 2024 8. 16th July 2024 9. 17th July 2024 10. 17th July 2024 ✔ 11. 17th July 2024 ✔ 12. 17th July 2024 ✔ 13. 19th July 2024 ✔ 14. 23rd July 2024 15. 23rd July 2024 16. 19th July 2024 ✔ 17. 19th July 2024 18. 20th July 2024 19. 20th July 2024 ✔ 20. 20th July 2024 ✔ 21. 26th July 2024 22. 21st July 2024  ✔ 23. 23rd July 2024 24. 24th July 2024 25. 24th July 2024 |